NexusHire

Product Requirements Document

The Transparent Opportunity Graph

| Field | Details |
| --- | --- |
| Version | 1.0 — Hackathon Edition |
| Document Type | Full PRD with Implementation Plan |
| Hackathon Category | Web / App Development |
| Problem Statement | PS3 — Job Portal Website |
| Team Size | 4 Engineers |
| Target Timeline | 24 Hours |
| Date | Mon Mar 23 2026 |

# Table of Contents

1.  Executive Summary	3

2.  Problem Statement Analysis	4

3.  Target Users & Personas	5

4.  Solution Overview	6

5.  Complete Tech Stack	7

6.  System Architecture	9

7.  Database Schema	10

8.  Complete Feature List	12

9.  API Routes Reference	16

10.  Phase-by-Phase Implementation Plan	18

11.  Team Role Split	26

12.  Risk Register	27

13.  Demo Script	28

# 1. Executive Summary

NexusHire is a graph-first, AI-powered job portal that transforms hiring from a one-directional application pipeline into a transparent, bidirectional relationship network. Unlike LinkedIn, Naukri, or any existing ATS, NexusHire makes the compatibility graph visible to both sides — candidates see exactly why they matched or failed, recruiters see applicants as a live visual graph rather than an endless spreadsheet.

The platform is built for a 24-hour hackathon by a team of 4, using a 100% free (or credit-covered) tech stack accessible from India. It directly addresses all four PS3 deliverables plus all three brownie point requirements.

| Metric | Value |
| --- | --- |
| Total Features | 37 across 7 modules |
| Core (must-ship) Features | 24 |
| Bonus Features | 10 |
| Wow / Pitch Moment Features | 3 |
| PS Deliverables Covered | 4 / 4 (100%) |
| Brownie Points Covered | 3 / 3 (100%) |
| Estimated Lines of Code | ~3,500 LOC |
| External APIs Used | 2 (Groq + NVIDIA NIM — both free) |
| Monthly Infra Cost | ~$0–$30 (covered by credits) |

# 2. Problem Statement Analysis

## 2.1  Core Problems Identified

The modern hiring ecosystem has two root failures that compound each other:

- Discovery Failure: Candidates cannot find jobs that genuinely match their profile. Search is keyword-based, not semantic. Relevant opportunities are invisible.

- Trust Failure: Applications vanish into a black hole. 80% of candidates never hear back. Both sides have learned to expect nothing, so both sides stop investing in the process.

## 2.2  PS3 Deliverables Mapping

| PS Deliverable | Root Problem It Solves | NexusHire Solution |
| --- | --- | --- |
| Opportunity Registry | Jobs are free-text blobs — machines cannot reason about them | AI decomposes JD into structured JSON entity with typed skills, weights, and experience ranges |
| Application Graph Engine | Recruiters drown in undifferentiated lists | D3.js force-directed graph — applicants are nodes sized by match score, clustered by skill overlap |
| Adaptive Search Layer | Keyword search misses semantically equivalent skills | NVIDIA NIM embeddings + MongoDB Atlas Vector Search — natural language semantic job discovery |
| Application Visibility Module | Candidates have zero visibility post-application | Real-time 6-stage pipeline tracker with percentile rank — ends the black hole completely |

## 2.3  Brownie Points Coverage

| Brownie Point Requirement | Implementation |
| --- | --- |
| Resume matching with relevant jobs | Groq Llama 3.1 8B parses resume → NVIDIA NIM generates embeddings → Atlas Vector Search finds top matched jobs on login |
| Auto-ranking candidates for recruiters | Match scores computed on apply via Groq → candidates ranked in graph + table view automatically |
| AI interview simulator with feedback | Groq Llama 3.3 70B role-plays as interviewer for a chosen job, evaluates answers, generates structured feedback report |

# 3. Target Users & Personas

## 3.1  Persona A — The Job Seeker

| Attribute | Detail |
| --- | --- |
| Name | Priya Sharma |
| Role | Software Engineer, 2 years experience |
| Frustration | Applied to 60 jobs in 2 months. Heard back from 3. Has no idea why she's being rejected — no feedback, no status updates. |
| Goal | Find roles she's genuinely qualified for, understand where she stands, improve her profile based on real feedback. |
| What NexusHire gives her | Match score before applying, real-time pipeline tracking, per-skill gap analysis on rejection, AI interview practice. |

## 3.2  Persona B — The Recruiter

| Attribute | Detail |
| --- | --- |
| Name | Arjun Mehta |
| Role | Talent Acquisition Lead at a 200-person startup |
| Frustration | Reviews 300 applications per open role. 70% are completely irrelevant. Can't quickly identify real top candidates. Spends 40% of his week on screening. |
| Goal | Instantly surface the best-matched candidates, understand why they match, move fast. |
| What NexusHire gives him | Live applicant graph with nodes sized by score, click-to-inspect compatibility radar, AI-generated match explanation, Kanban pipeline. |

# 4. Solution Overview

NexusHire is built on one central architectural insight:

Core Insight Every application is not a form submission — it is an edge in a live, bidirectional graph between a candidate node and a job node, with an explainable compatibility score as its weight. Both nodes can see the edge and understand why it exists.

This is what the PS means by 'Application Graph Engine' and 'connected opportunity graph.' No existing platform makes this graph visible to both sides. NexusHire does.

## 4.1  Key Differentiators

- Bidirectional score visibility: Both candidate and recruiter see the same compatibility score with the same explanation. No opacity.

- Graph as primary UI: The recruiter's default view is a D3.js force-directed graph, not a list. Spatial position and node size encode match quality instantly.

- Rejection with direction: Candidates receive a specific skill gap analysis and a Groq-generated learning path on every rejection — not a form letter.

- Real-time pipeline transparency: Candidates track application status like a package. Firestore — replaced by MongoDB Change Streams + Pusher — keeps both sides in sync instantly.

- No black hole: The pipeline tracker shows current stage, days elapsed, and percentile rank among all applicants — at all times.

# 5. Complete Tech Stack

## 5.1  Frontend Layer

| Tool | Purpose | Version | Cost |
| --- | --- | --- | --- |
| Next.js | Full-stack framework (App Router) | 14+ | Free |
| TypeScript | Type safety across frontend & API | v5 | Free |
| Tailwind CSS | Utility-first styling | v3 | Free |
| shadcn/ui | Pre-built accessible components | Latest | Free |
| D3.js | Force-directed applicant graph | v7 | Free |
| Chart.js | Radar chart, bar charts, progress rings | v4 | Free |
| React Hook Form | Form state management | v7 | Free |
| Zod | Schema validation (forms + API) | v3 | Free |

## 5.2  Backend / API Layer

| Tool | Purpose | Version | Cost |
| --- | --- | --- | --- |
| Next.js API Routes | Serverless REST endpoints — no separate server needed | 14+ | Free |
| Auth.js (NextAuth v5) | Email + Google OAuth — self-hosted, no third-party auth service | v5 beta | Free |
| Mongoose | MongoDB ODM for schema definition and queries | v8 | Free |
| bcryptjs | Password hashing for email auth | v2 | Free |
| jose | JWT signing/verification for session tokens | v5 | Free |
| multer / formidable | Resume PDF upload handling in API routes | Latest | Free |
| AWS SDK v3 (S3 client) | Resume upload to S3 bucket | v3 | Free |

## 5.3  Database & Storage Layer

| Tool | Purpose | Plan / Tier | Cost |
| --- | --- | --- | --- |
| MongoDB Atlas | Primary database — all collections | Flex tier ($50 credits) | ~$0–30/mo |
| MongoDB Atlas Vector Search | Semantic job-candidate matching via embeddings | Included in Flex | Free |
| MongoDB Change Streams | Detect DB changes to trigger Pusher events | Included in Atlas | Free |
| AWS S3 | Resume PDF file storage | Free tier: 5GB / 20k GETs | Free |

## 5.4  Real-Time Layer

| Tool | Purpose | Plan | Cost |
| --- | --- | --- | --- |
| Pusher | WebSocket real-time updates (pipeline stage changes) | Sandbox: 200k msg/day, 100 concurrent | Free |
| Pusher JS client | Frontend subscription to channels | v8 | Free |
| Pusher server SDK (Node) | Trigger events from API routes on DB change | Latest | Free |

## 5.5  AI Layer — Text Generation (Groq)

Why Groq? Groq runs LLM inference on custom LPU hardware — significantly faster than GPU-based APIs. Free tier gives 14,400 requests/day on Llama 3.1 8B and 1,000 requests/day on Llama 3.3 70B. No credit card required. Fully accessible from India. Sign up at console.groq.com.

| Model | Used For (AI Tasks) | Free Limits | Cost |
| --- | --- | --- | --- |
| llama-3.1-8b-instant | Resume parsing (Task 1), JD decomposition (Task 3), compatibility scoring (Task 6), resume improvement tips (Task 9) | 14,400 req/day, 30 RPM | Free |
| llama-3.3-70b-versatile | Match explainability (Task 7), skill gap learning path (Task 8), interview question generation (Task 10), answer evaluation (Task 11), interview feedback report (Task 12) | 1,000 req/day, 30 RPM | Free |
| Groq Node SDK | OpenAI-compatible SDK — just change base URL and model name. Drop-in replacement. | — | Free |

## 5.6  AI Layer — Embeddings (NVIDIA NIM)

Why NVIDIA NIM for Embeddings? NVIDIA NIM free endpoint tier (build.nvidia.com) gives access to 94 models at no cost — just a Google account needed, no credit card. Using NIM for embeddings keeps the Groq generation quota fully free for text tasks. Sign up at build.nvidia.com with your Google account.

| Model | Used For (AI Tasks) | Free Limits | Cost |
| --- | --- | --- | --- |
| llama-nemotron-embed-1b-v2 | Candidate profile embedding (Task 2), job entity embedding (Task 4), search query embedding (Task 5) — generates vectors stored in MongoDB for Atlas Vector Search | 40 RPM, no daily cap | Free |
| NVIDIA Developer Program | API key issuance — sign up at build.nvidia.com, no credit card | — | Free |

## 5.7  AI Task Assignment Summary

| # | Task | API | Model | Volume |
| --- | --- | --- | --- | --- |
| 1 | Resume parsing | Groq | llama-3.1-8b-instant | 1 per candidate signup |
| 2 | Candidate embedding | NVIDIA NIM | llama-nemotron-embed-1b-v2 | 1 per profile create/update |
| 3 | JD decomposition | Groq | llama-3.1-8b-instant | 1 per job post |
| 4 | Job embedding | NVIDIA NIM | llama-nemotron-embed-1b-v2 | 1 per job post |
| 5 | Search query embedding | NVIDIA NIM | llama-nemotron-embed-1b-v2 | 1 per search query |
| 6 | Compatibility scoring | Groq | llama-3.1-8b-instant | 1 per application |
| 7 | Match explainability | Groq | llama-3.3-70b-versatile | 1 per application |
| 8 | Skill gap learning path | Groq | llama-3.3-70b-versatile | 1 per rejection |
| 9 | Resume improvement tips | Groq | llama-3.1-8b-instant | 1 per resume upload |
| 10 | Interview question gen | Groq | llama-3.3-70b-versatile | 5 per session |
| 11 | Answer evaluation | Groq | llama-3.3-70b-versatile | 5 per session |
| 12 | Interview feedback report | Groq | llama-3.3-70b-versatile | 1 per session |

Daily Budget Check for Hackathon Demo Seeding 40 candidates + 10 jobs + scoring all combinations uses ~570 Groq calls total. The free tier gives 14,400/day on Llama 8B and 1,000/day on Llama 70B. Even with 10x testing overhead you will not hit any rate limit. Zero training required — both models are production-grade hosted APIs.

## 5.8  DevOps & Deployment

| Tool | Purpose | Plan | Cost |
| --- | --- | --- | --- |
| Vercel | Next.js hosting with auto-deploy from GitHub | Hobby plan | Free |
| GitHub | Version control + Vercel CI/CD integration | Free tier | Free |
| Vercel Environment Variables | Secrets management (API keys, DB URI, Pusher keys) | Built-in | Free |

Total Infra Cost ~$0–$30/month covered entirely by your existing $50 MongoDB Atlas credits. All other services are permanently free. Two AI accounts needed: Groq (console.groq.com) and NVIDIA NIM (build.nvidia.com) — both require only a Google/email account, no credit card.

# 6. System Architecture

## 6.1  Request Flow — Candidate Applies to a Job

- Candidate submits application from Next.js frontend

- POST /api/applications API route is called

- API fetches candidate embedding + job embedding from MongoDB

- Cosine similarity computed in Atlas Vector Search (or server-side JS fallback)

- Groq Llama 3.1 8B called with candidate profile JSON + job entity JSON — returns match score object with overall score, skill breakdown, and explainability text

- Application document created in MongoDB with score, breakdown, and stage = 'applied'

- Response sent to frontend immediately — candidate sees match score breakdown

## 6.2  Request Flow — Recruiter Moves Candidate to New Stage

- Recruiter drags candidate card in Kanban board (or clicks in graph sidebar)

- PATCH /api/applications/:id API route updates the stage field in MongoDB

- MongoDB Change Stream detects the update

- Server-side Pusher client triggers event on channel: job-{jobId}

- Candidate's browser (subscribed to application-{applicationId} channel) receives the push

- React state updates, pipeline tracker re-renders — zero page refresh

## 6.3  Semantic Search Flow

- Candidate types natural language query: 'backend engineer with Node'

- GET /api/jobs/search?q=... — API calls NVIDIA NIM (llama-nemotron-embed-1b-v2) to embed the query string into a 768-dim vector

- MongoDB Atlas Vector Search $vectorSearch aggregation finds top-K closest job embeddings

- Results sorted by vector similarity score, filtered by active status

- Each result includes the candidate's precomputed match score for that job

- Frontend renders ranked job cards with match percentage badges

# 7. Database Schema

## 7.1  MongoDB Collections Overview

| Collection | Documents Contain | Key Fields |
| --- | --- | --- |
| users | Both candidate and recruiter accounts | _id, email, role ('candidate'¦'recruiter'), passwordHash, createdAt |
| candidateProfiles | Structured candidate profiles parsed from resume | userId, skills[], experience[], education[], embedding[768], profileStrength, resumeS3Key |
| companyProfiles | Recruiter company info | userId, companyName, industry, size, website |
| jobs | Structured job entities (AI-decomposed) | recruiterId, title, requiredSkills[], experienceRange, roleLevel, cultureTags[], embedding[768], status, createdAt |
| applications | Each candidate-job application edge | candidateId, jobId, stage, matchScore{}, breakdown{}, appliedAt, stageHistory[], recruiterNotes |
| interviewSessions | AI interview practice sessions | candidateId, jobId, messages[], feedbackReport{}, completedAt |

## 7.2  Key Document Structures

### jobs collection — single document

jobs document structure { _id: ObjectId, recruiterId: ObjectId, title: "Senior Backend Engineer", description: "Raw JD text from recruiter", requiredSkills: [ { skill: "Node.js", weight: 3, type: "technical" }, { skill: "MongoDB", weight: 2, type: "technical" }, { skill: "System Design", weight: 3, type: "technical" }, { skill: "Communication", weight: 1, type: "soft" } ], experienceRange: { min: 3, max: 6 }, roleLevel: "senior", cultureTags: ["remote-first", "fast-paced"], salaryRange: { min: 1200000, max: 1800000, currency: "INR" }, embedding: [0.023, -0.187, ...], // 768 floats from NVIDIA NIM (llama-nemotron-embed-1b-v2) status: "active", // draft ¦ active ¦ paused ¦ closed createdAt: ISODate, applicantCount: 42, avgMatchScore: 67.3 }

### applications collection — single document

applications document structure { _id: ObjectId, candidateId: ObjectId, jobId: ObjectId, stage: "shortlisted", // applied¦under_review¦shortlisted¦interview¦decision¦outcome outcome: null, // "hired" ¦ "rejected" ¦ null matchScore: { overall: 78, skillsMatch: 85, experienceMatch: 70, explanation: "Strong on system design and Node.js. Missing Kubernetes experience." }, breakdown: [ { skill: "Node.js", required: true, candidateHas: true, weight: 3 }, { skill: "Kubernetes", required: true, candidateHas: false, weight: 2 }, { skill: "MongoDB", required: true, candidateHas: true, weight: 2 } ], percentileRank: 18, // candidate is in top 18% for this job stageHistory: [ { stage: "applied", timestamp: ISODate }, { stage: "under_review", timestamp: ISODate }, { stage: "shortlisted", timestamp: ISODate } ], recruiterNotes: "Strong portfolio. Schedule technical round.", skillGapPath: [ { skill: "Kubernetes", resources: ["kube.academy", "KodeKloud free tier"] } ], appliedAt: ISODate, updatedAt: ISODate }

# 8. Complete Feature List

## 8.1  Auth & Onboarding (Module 1)

| Feature Name | Description | Priority |
| --- | --- | --- |
| Role-based registration | User selects 'Candidate' or 'Recruiter' at signup — different onboarding flows branch from here | CORE |
| Email + Google OAuth | Auth.js v5 handles sessions with email/password and Google OAuth — no third-party auth service needed | CORE |
| Candidate profile creation | Name, headline, location, links (GitHub/Portfolio) — minimal 4-field first screen | CORE |
| Recruiter company profile | Company name, size, industry, website — stored as structured doc in MongoDB | CORE |

## 8.2  Opportunity Registry — PS Deliverable 1 (Module 2)

| Feature Name | Description | Priority |
| --- | --- | --- |
| AI job posting (Groq) | Recruiter types JD → Groq Llama 3.1 8B returns structured JSON with typed skills, weights, experience range, role level, culture tags | CORE |
| Skill taxonomy normalization | Groq normalizes 'React.js' and 'ReactJS' to same canonical tag — prevents matching failures | CORE |
| Job entity preview | Recruiter sees the parsed JSON before publishing — can edit individual fields. Makes AI transparent. | CORE |
| Job embedding generation | NVIDIA NIM (llama-nemotron-embed-1b-v2) generates 768-dim vector on job creation, stored in MongoDB for Vector Search | CORE |
| Job status management | Draft / Active / Paused / Closed — pause without deleting | CORE |
| Recruiter job dashboard | All posted jobs: applicant count, avg match score, days active, pipeline summary per stage | CORE |
| Job re-decompose on edit | If recruiter edits JD, Groq re-runs decomposition, NVIDIA NIM regenerates embeddings, all scores recalculate | BONUS |

## 8.3  Candidate Profile & Resume (Module 3)

| Feature Name | Description | Priority |
| --- | --- | --- |
| Resume upload & AI parsing | PDF upload to AWS S3 → pdf-parse extracts text → Groq Llama 3.1 8B extracts skills with inferred proficiency, work history, education, projects | CORE |
| Structured profile display | Visual profile with skill tags, experience timeline — candidate can correct parsing errors | CORE |
| Candidate embedding generation | NVIDIA NIM embeds structured profile into 768-dim vector stored in MongoDB for semantic matching | CORE |
| Manual skill override | Candidate adds missed skills or removes incorrectly inferred ones — they control their structured node | CORE |
| Profile strength indicator | Completeness score (0-100%) — more complete = better matching accuracy | BONUS |
| Re-upload & re-parse | Updated resume triggers Groq re-parse, NVIDIA NIM regenerates embeddings, all match scores refresh | BONUS |
| Resume improvement tips | Groq gives 3 specific suggestions post-parse — e.g. 'Add quantified outcomes to last role' | BONUS |

## 8.4  Application Graph Engine — PS Deliverable 2 (Module 4)

| Feature Name | Description | Priority |
| --- | --- | --- |
| AI compatibility scoring | On apply: Groq Llama 3.1 8B compares structured profile vs job entity → overall score, skill score, experience score, per-skill breakdown | CORE |
| D3.js force-directed graph | Recruiter primary view — nodes sized by match score, colored by tier (green/amber/red), force-clustered by skill similarity | CORE |
| Click-to-inspect sidebar | Click any graph node → slides open candidate sidebar with radar chart, score breakdown, action buttons | CORE |
| Compatibility radar chart | 5-axis radar: Technical Skills, Experience, Soft Skills, Domain Knowledge, Role Fit — Chart.js | CORE |
| Per-skill match checklist | Each required skill: tick (has it), cross (missing), tilde (partial/adjacent) — with candidate's actual experience shown | CORE |
| Graph filter controls | Filter by score tier, skill, experience range, date — filtered nodes dim in place (maintains spatial context) | CORE |
| List view toggle | Recruiter toggles between graph and ranked table — same data, different format for different work styles | CORE |
| Skill-overlap edges | Thin lines connect nodes sharing 3+ required skills — recruiter sees talent clusters without reading profiles | BONUS |
| Bulk candidate actions | Select multiple nodes → move all to a stage or bulk reject — for high-volume roles | BONUS |

## 8.5  Adaptive Search Layer — PS Deliverable 3 (Module 5)

| Feature Name | Description | Priority |
| --- | --- | --- |
| Semantic job search | Natural language query embedded by NVIDIA NIM → Atlas Vector Search finds semantically matched jobs (not keyword matching) | CORE |
| Auto-recommended jobs | On login: top 5 jobs by cosine similarity between candidate profile embedding and all active job embeddings | CORE |
| Match score in search results | 'You match 82% for this role' on every job card before applying — drives more confident applications | CORE |
| Filter by match tier | Candidate filters search to show only jobs where they score 70%+, 80%+, etc. | CORE |
| Standard search filters | Role type, location, experience level — layered on top of semantic ranking | CORE |
| Recruiter candidate search | Natural language search across candidate pool: 'Python ML engineer 3+ years' — returns ranked candidates | BONUS |
| Behavior-adaptive ranking | Click tracking adjusts recommendation weights — viewed 3 DevOps jobs = infrastructure roles ranked higher | BONUS |

## 8.6  Application Visibility Module — PS Deliverable 4 (Module 6)

| Feature Name | Description | Priority |
| --- | --- | --- |
| Candidate application dashboard | All applications: job title, company, current stage, match score, days since applied, last activity | CORE |
| Real-time pipeline tracker | 6-stage tracker: Applied → Under Review → Shortlisted → Interview → Decision → Outcome. Pusher keeps it live. | CORE |
| Percentile rank | 'You are in the top 18% of applicants' — computed from all applicant scores for the same job | CORE |
| Match breakdown on apply | Immediately post-apply: overall score, skill-by-skill breakdown, what to expect next | CORE |
| Application timeline log | Timestamped event log per application — full history always visible to candidate | CORE |
| Rejection with skill gap path | On rejection: 'You matched 61%. Missing: Kubernetes, Go.' + Groq Llama 3.3 70B generated learning path per skill | CORE |
| Recruiter Kanban board | Drag-drop candidates between stages — each drag triggers Pusher event, candidate tracker updates live | CORE |
| Recruiter notes (private) | Per-applicant notes visible only to recruiter — stored in applications collection | BONUS |
| Application withdraw | Candidate withdraws before 'Decision Pending' — removes from recruiter's graph in real time | BONUS |
| Stage-change highlight | On next login after a stage change, candidate dashboard highlights the updated application with a pulse animation | BONUS |

## 8.7  AI-Powered Extras — PS Brownie Points (Module 7)

| Feature Name | Description | Priority |
| --- | --- | --- |
| Auto-ranked leaderboard | Recruiters see candidates ranked by match score — top 3 highlighted with medal indicators. No manual screening. | CORE |
| Match explainability | Groq Llama 3.3 70B generates 3-sentence human-readable explanation of WHY a candidate scored X% — shown to both sides | CORE |
| AI Interview Simulator | Candidate picks an applied job → Groq Llama 3.3 70B plays interviewer → asks role-specific questions derived from required skills → evaluates answers on clarity, depth, relevance | WOW |
| Interview feedback report | Post-simulation: overall interview score, strongest answer, weakest answer, 3 specific improvement tips — downloadable | WOW |
| Skill gap learning path | Per rejected skill: Groq Llama 3.3 70B generates 2-4 week study plan with free resources (MDN, freeCodeCamp, YouTube) | WOW |

# 9. API Routes Reference

## 9.1  Auth Routes

| Method | Route | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/auth/register | Create user account (candidate or recruiter) | None |
| POST | /api/auth/login | Email login — returns session token | None |
| GET | /api/auth/session | Get current session user | Any |
| GET | /api/auth/[...nextauth] | NextAuth handler (Google OAuth) | None |

## 9.2  Candidate Routes

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/candidate/profile | Create/update structured candidate profile | Candidate |
| POST | /api/candidate/resume | Upload resume PDF to S3, extract text, trigger Groq parse + NVIDIA NIM embedding | Candidate |
| GET | /api/candidate/profile | Get own structured profile + embedding status | Candidate |
| GET | /api/candidate/recommendations | Get top 5 job recommendations by vector similarity | Candidate |
| PATCH | /api/candidate/skills | Manual skill add/remove override | Candidate |

## 9.3  Job Routes

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/jobs | Create job — triggers Groq decomposition + NVIDIA NIM embedding | Recruiter |
| GET | /api/jobs | List all active jobs (candidate view) | Candidate |
| GET | /api/jobs/search | Semantic search — embeds query, runs Atlas Vector Search | Candidate |
| GET | /api/jobs/:id | Get single job entity with structured fields | Any |
| PATCH | /api/jobs/:id | Update job — triggers re-decomposition + score refresh | Recruiter |
| PATCH | /api/jobs/:id/status | Change job status (active/paused/closed) | Recruiter |
| GET | /api/jobs/:id/applicants | Get all applicants for a job (graph data) | Recruiter |

## 9.4  Application Routes

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/applications | Apply to a job — triggers Groq scoring, computes percentile rank | Candidate |
| GET | /api/applications | Get all applications for current user (candidate dashboard) | Candidate |
| GET | /api/applications/:id | Get single application with full breakdown and history | Both |
| PATCH | /api/applications/:id/stage | Update stage — triggers Pusher event to candidate | Recruiter |
| PATCH | /api/applications/:id/notes | Add/update private recruiter notes | Recruiter |
| DELETE | /api/applications/:id | Candidate withdraws application | Candidate |

## 9.5  AI / Interview Routes

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/interview/start | Start interview session for a specific job — Groq Llama 3.3 70B generates first question | Candidate |
| POST | /api/interview/respond | Submit answer — Groq evaluates answer, returns score + next question | Candidate |
| GET | /api/interview/:id/report | Get completed interview feedback report | Candidate |
| POST | /api/ai/skill-gap | Generate learning path for a list of missing skills | Candidate |

# 10. Phase-by-Phase Implementation Plan

Timeline Overview Total: 24 hours split into 6 phases. Phases 1-4 cover all core features. Phases 5-6 cover bonus, wow features, and demo hardening. If the team falls behind, skip Phase 5 (bonus) and prioritize Phase 6 (demo hardening) — a polished core demo beats a broken full build.

| Phase 0 ¦ Project Setup & Architecture Hours 0–1 (all 4 members) | Foundation |
| --- | --- |

### Everyone completes in parallel

- Person A (Full-Stack Lead): Init Next.js 14 project with TypeScript, Tailwind, shadcn/ui. Push to GitHub. Connect Vercel for auto-deploy. Set up .env.local with all secrets.

- Person B (AI Engineer): Create Groq account at console.groq.com — get free API key (no credit card). Create NVIDIA Developer account at build.nvidia.com — get NIM API key. Test Groq with a sample prompt using llama-3.1-8b-instant. Test NVIDIA NIM embedding endpoint. Document all prompt templates in a shared /lib/prompts.ts file.

- Person C (Frontend Engineer): Set up MongoDB Atlas Flex cluster, enable Atlas Vector Search, create vector indexes on jobs.embedding and candidateProfiles.embedding. Configure AWS S3 bucket with CORS for file upload.

- Person D (Graph Engineer): Set up Pusher account, create app, get keys. Prototype D3 force graph with 10 dummy nodes in isolation — get physics feeling right before connecting to real data.

Phase 0 Deliverable Running Next.js app on localhost. Vercel deployment URL live. MongoDB cluster connected. Groq API key tested and responding. NVIDIA NIM embedding API responding. D3 prototype rendering. All secrets in .env.local.

| Phase 1 ¦ Auth, Schema & Data Layer Hours 1–4 (Person A leads, others support) | Core Infrastructure |
| --- | --- |

### Person A — Auth System

- Install Auth.js v5: npm install next-auth@beta

- Configure email/password auth with bcryptjs for password hashing

- Configure Google OAuth provider

- Create /api/auth/[...nextauth]/route.ts handler

- Create /api/auth/register/route.ts for new user creation

- Build login page (/app/login/page.tsx) and register page with role selector

### Person A — MongoDB Schema

- Install Mongoose: npm install mongoose

- Create /lib/db.ts — connection singleton with connection caching

- Create Mongoose models: User, CandidateProfile, CompanyProfile, Job, Application, InterviewSession

- Add vector indexes in Atlas UI: jobs.embedding (768 dims, cosine), candidateProfiles.embedding (768 dims, cosine)

### Person B — Core AI Utilities (Groq + NVIDIA NIM)

- Install Groq SDK: npm install groq-sdk

- Install NVIDIA NIM client (OpenAI-compatible): npm install openai  — NIM uses same interface, just different base URL

- Create /lib/groq.ts — Groq client singleton with 500ms retry delay between calls

- Create /lib/nim.ts — NVIDIA NIM client for embeddings only (base URL: https://integrate.api.nvidia.com/v1)

- Build parseResume(pdfText) function in /lib/ai/parseResume.ts — calls Groq llama-3.1-8b-instant, returns structured JSON: skills[], experience[], education[]

- Build decomposeJD(jdText) function in /lib/ai/decomposeJD.ts — calls Groq llama-3.1-8b-instant, returns: requiredSkills[], experienceRange, roleLevel, cultureTags

- Build scoreMatch(candidateProfile, jobEntity) in /lib/ai/scoreMatch.ts — calls Groq llama-3.1-8b-instant, returns: overall (0-100), skillsMatch, experienceMatch, breakdown[], explanation string

- Build generateEmbedding(text) in /lib/ai/embed.ts — calls NVIDIA NIM llama-nemotron-embed-1b-v2, returns number[768]

- Test all 4 functions with sample data — log outputs for team to review before moving to Phase 2

### Person C — AWS S3 Setup

- Install AWS SDK: npm install @aws-sdk/client-s3 @aws-sdk/s3-request-presigner

- Create /lib/s3.ts — uploadResume(file) and getResumeURL(key) functions

- Create /api/candidate/resume/route.ts — accepts multipart form data, uploads to S3, returns key

Phase 1 Deliverable Auth working (login/register/logout). All Mongoose models defined. All 4 AI functions tested and returning correct JSON (Groq for generation, NVIDIA NIM for embeddings). S3 upload working. Vector indexes created in Atlas.

| Phase 2 ¦ Core Features — Candidate Side Hours 4–10 (Person B + C lead, A supports) | PS Deliverables 1, 3, 4 |
| --- | --- |

### Person C — Candidate Dashboard Pages

- Build /app/candidate/layout.tsx — sidebar nav with: Profile, Find Jobs, My Applications, Interview Practice

- Build /app/candidate/profile/page.tsx — resume upload dropzone, parsed profile display with skill tags, manual override controls

- POST /api/candidate/resume — upload to S3, extract text (use pdf-parse: npm install pdf-parse), call parseResume(), call generateEmbedding(), save CandidateProfile to MongoDB

- Build /app/candidate/jobs/page.tsx — job search input, job cards with match score badge, filter controls

- Build /app/candidate/jobs/[id]/page.tsx — job detail with: title, company, skills required, candidate's match score breakdown, Apply button

### Person B — Application Flow

- POST /api/applications — fetch candidate embedding + job embedding from MongoDB, call Atlas Vector Search OR compute cosine similarity in-server, call scoreMatch(), create Application doc with full breakdown, return score to frontend immediately

- Build match score breakdown component — skill-by-skill checklist with tick/cross/tilde indicators, radar chart (Chart.js)

- Build post-apply screen — 'You matched 78%' hero number, breakdown card, 'What happens next' explainer

### Person C — Application Visibility Module (PS Deliverable 4)

- Build /app/candidate/applications/page.tsx — application dashboard: list of all apps with stage pill, match score, days elapsed

- Build /app/candidate/applications/[id]/page.tsx — single application detail: stage tracker (6-stage progress bar), percentile rank, match breakdown, timeline log

- Install Pusher JS: npm install pusher-js

- Add Pusher subscription in application detail page — subscribe to application-{applicationId} channel, on stage-updated event re-fetch and update UI

### Person A — Job Search (PS Deliverable 3)

- GET /api/jobs/search?q= — embed query via NVIDIA NIM (llama-nemotron-embed-1b-v2), run $vectorSearch aggregation in MongoDB, return top 10 jobs with scores

- GET /api/candidate/recommendations — same Vector Search but using candidate's stored profile embedding as query vector

- Add match score preview to each job card — computed by calling a lightweight version of scoreMatch or using precomputed vector distance

Phase 2 Deliverable Candidate can: register, upload resume, see parsed profile, search jobs semantically, see match score before applying, apply and see score breakdown, track application in real-time pipeline. This is the complete candidate-side happy path.

| Phase 3 ¦ Core Features — Recruiter Side Hours 10–16 (Person D leads, A supports) | PS Deliverables 1, 2, 4 |
| --- | --- |

### Person A — Recruiter API Routes

- POST /api/jobs — receive JD text, call decomposeJD(), call generateEmbedding() on structured output, save Job doc to MongoDB

- GET /api/jobs/:id/applicants — fetch all Application docs for the job, join with CandidateProfile data, return graph-ready JSON: [{candidateId, name, score, skills, breakdown}]

- PATCH /api/applications/:id/stage — update stage in MongoDB, trigger MongoDB Change Stream listener, fire Pusher event on job-{jobId} channel AND application-{applicationId} channel

- PATCH /api/applications/:id/notes — update recruiterNotes field (private)

### Person D — D3.js Applicant Graph (PS Deliverable 2)

- Build /app/recruiter/jobs/[id]/graph/page.tsx — the visual centrepiece

- Fetch /api/jobs/:id/applicants on mount

- D3 force simulation: nodes = applicants, charge = -200, link strength based on skill overlap

- Node radius = Math.sqrt(matchScore) * 3 (larger = better match)

- Node fill: green (#16A34A) for score 80+, amber (#D97706) for 50-79, red (#DC2626) for below 50

- On node click: fire a React state update to show CandidateInspector sidebar (slides in from right)

- CandidateInspector: name, headline, overall score as hero number, radar chart, per-skill checklist, pipeline action dropdown (move to stage), recruiter notes textarea

- Add filter panel: score tier buttons, skill tag filter (multi-select), experience slider — filtered nodes opacity 0.15

- Add list/graph toggle button in header

### Person D — Recruiter Dashboard & Kanban

- Build /app/recruiter/dashboard/page.tsx — all jobs table: title, applicant count, avg score, days active, status chip, quick-link to graph

- Build /app/recruiter/jobs/[id]/pipeline/page.tsx — Kanban board with 6 columns

- Each Kanban card: candidate name, match score badge, days in current stage

- Drag-and-drop using @dnd-kit/core (npm install @dnd-kit/core) — on drop call PATCH /api/applications/:id/stage

- Install Pusher server SDK: npm install pusher

- In PATCH /api/applications/:id/stage route: after MongoDB update, call pusher.trigger() to fire event

### Person C — Job Posting UI

- Build /app/recruiter/jobs/new/page.tsx — JD textarea + 'AI Parse' button

- POST to /api/jobs → loading state → show parsed entity preview (editable fields: skills, experience range, role level)

- 'Publish Job' button confirms and saves — recruiter sees success screen with link to graph view

Phase 3 Deliverable Recruiter can: register, post a job (AI-decomposed), see D3 applicant graph, click any node to inspect candidate, move candidate to new pipeline stage, view Kanban board. Candidate's pipeline tracker updates in real-time when recruiter moves them. Full bidirectional loop complete.

| Phase 4 ¦ AI Brownie Points Hours 16–20 (Person B leads, C supports) | All 3 Brownie Points |
| --- | --- |

### Person B — AI Interview Simulator

- Build /app/candidate/interview/page.tsx — select a job from applied list, then enter chat interface

- POST /api/interview/start — Groq prompt (llama-3.3-70b-versatile): 'You are a technical interviewer for [job title]. Required skills: [skills]. Ask your first interview question. Be specific to the role.'

- Chat UI: messages[] state, auto-scroll, candidate types answer, sends via POST /api/interview/respond

- POST /api/interview/respond — sends full conversation history to Groq + candidate's new answer, Groq evaluates answer (score, feedback) and asks next question

- After 5 questions: POST /api/interview/:id/finish — Groq generates feedback report: {overallScore, strongestAnswer, weakestAnswer, improvementTips[3]}

- Display feedback report as a formatted card — downloadable as text

### Person C — Skill Gap Learning Path

- In the rejection flow (when outcome = 'rejected'), call POST /api/ai/skill-gap with the breakdown[] of missing skills

- Groq prompt (llama-3.3-70b-versatile): 'Generate a 2-3 week learning path for [skill]. Include free resources only. Return JSON: {weeks, topics[], resources[]}'

- Display as accordion component: one panel per missing skill, with weekly breakdown and resource links

### Person A — Auto-ranking & Match Explainability

- In the applicant graph and list view, ensure candidates are pre-sorted by matchScore.overall DESC — top 3 get medal badges (gold/silver/bronze)

- Ensure matchScore.explanation field (from Groq's scoreMatch call) is displayed in the CandidateInspector sidebar under 'Why this score'

- Display same explanation to the candidate in their application detail page — so both sides read the same text

Phase 4 Deliverable AI Interview Simulator working end-to-end. Skill gap learning path displayed on rejection. Candidates auto-ranked in recruiter's graph with medal indicators. Match explanation visible to both sides. All 3 brownie points complete.

| Phase 5 ¦ Bonus Features & Polish Hours 20–22 (all members) | If Ahead of Schedule |
| --- | --- |

- Person A: Recruiter candidate search — natural language search across candidate pool using Atlas Vector Search

- Person B: Resume improvement suggestions — post-parse Groq tips shown as dismissible banner

- Person C: Profile strength indicator — completeness score with progress ring, checklist of what to add

- Person D: Skill-overlap edges in D3 graph — compute shared skills between node pairs, draw thin gray lines for 3+ shared required skills

- Person C: Application withdraw — DELETE route + confirmation modal

- Person A: Behavior-adaptive recommendations — store viewed job IDs in user doc, apply weight multiplier in Vector Search

| Phase 6 ¦ Demo Hardening & Pitch Prep Hours 22–24 (all members) | Non-Negotiable |
| --- | --- |

### Data Seeding (Person A + B — 1 hour)

- Create /scripts/seed.ts — generate 10 realistic jobs across 4 domains (frontend, backend, ML, DevOps)

- Generate 40 candidate profiles with varied skills and experience levels

- Run scoring for all 40 candidates against all 10 jobs — pre-populate Applications collection

- Ensure score distribution is realistic: 5-6 green nodes, 15-20 amber, rest red per job — graph looks interesting

### Bug Fixes & UX Polish (Person C + D — 1 hour)

- Ensure Pusher real-time update works reliably — test end-to-end: recruiter moves candidate → candidate sees update within 2 seconds

- Ensure D3 graph animates on load — nodes fly in with staggered delay for visual impact

- Check all loading states — every Groq / NVIDIA NIM call must show a spinner, not a frozen UI

- Fix any mobile layout issues — judges may view on phones

- Ensure all error states are handled gracefully — Groq timeout (retry once with 500ms delay), NVIDIA NIM failure (fall back to cosine similarity in JS), S3 failure, auth redirect

### Demo Flow Rehearsal (all 4 — 30 minutes)

- Pre-select the 'best' demo job and the 'best-matched' candidate — know their names, have them bookmarked

- Practice the recruiter graph reveal: open the job → graph animates in → click the top node → sidebar slides open → move to Shortlisted → switch to candidate screen → pipeline updates live

- Practice the interview simulator demo: pick a volunteer, select a job, run 2-3 questions live

- Record a 30-second screen recording backup in case live demo fails

# 11. Team Role Split

| Person | Primary Role | Owns | Key Deliverables |
| --- | --- | --- | --- |
| Person A | Full-Stack Lead | Next.js setup, MongoDB, API routes, auth, search | All API routes, Auth.js, MongoDB schema, Atlas Vector Search, seeding script |
| Person B | AI / ML Engineer | Groq + NVIDIA NIM integrations, interview simulator, embeddings | parseResume(), decomposeJD(), scoreMatch(), generateEmbedding(), interview chat loop, feedback report |
| Person C | Frontend Engineer | All candidate-facing pages, real-time Pusher client, AWS S3 | Candidate dashboard, job search UI, application pipeline tracker, skill gap display, resume upload |
| Person D | Graph Engineer | D3.js graph, recruiter dashboard, Kanban, demo polish | Force-directed applicant graph, CandidateInspector sidebar, Kanban board, pitch deck, demo script |

Collaboration Protocol One shared GitHub repo. Each person works on a feature branch, PRs merged to main by Person A. Shared /lib/ folder for Groq, NVIDIA NIM, MongoDB, and S3 utilities — anyone can import. Standup every 4 hours (Hours 4, 8, 12, 16, 20) to catch blockers early. If Person B finishes AI work early, they support Person C on frontend.

# 12. Risk Register

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Groq rate limit hit during seeding (llama-3.1-8b: 14,400/day, llama-3.3-70b: 1,000/day) | Low | Low | Cache all scores in MongoDB — never re-score the same candidate+job pair twice. Add 500ms delay between calls. Run seeding script at Hour 22 before demo, not during it. |
| NVIDIA NIM embedding endpoint slow or unavailable | Medium | Low | Fall back to server-side cosine similarity in plain JavaScript (10 lines, runs in <10ms for 40 candidates). Pre-generate and cache all embeddings during seeding — NIM only called on new profile/job creation. |
| MongoDB Atlas Vector Search index not ready | High | Low | Create index at Hour 0. Fall back to server-side cosine similarity in JS — ship without Vector Search if needed. |
| Pusher real-time not working on Vercel serverless | High | Medium | Test Pusher trigger in API route at Hour 1. Alternative: use polling (setInterval every 5s) as fallback — less elegant but functional for demo. |
| D3.js graph performance with 40 nodes | Medium | Low | 40 nodes is trivially small for D3. Set charge = -150 to prevent excessive spreading. Pre-compute skill-overlap edges server-side. |
| AWS S3 CORS blocking file uploads | Medium | Medium | Configure S3 bucket CORS at Hour 0 (30 min task). Alternative: use base64 encoding and store resume text directly in MongoDB if S3 fails. |
| Groq JSON parsing failures (LLM not returning valid JSON) | Medium | Medium | Wrap every Groq call in a try/catch. Add 'You must return only valid JSON, no markdown, no explanation' to every prompt. Use Groq's JSON mode if available. Retry once on parse failure. |
| Auth.js v5 beta instability | Low | Low | v5 is stable for basic email+OAuth. Fallback: implement manual JWT auth with jose library (2 hours to build if needed). |

# 13. Demo Script — The Pitch Playbook

Goal The judges should leave thinking: 'That is what job portals should have been all along.' Three moments create this: (1) the graph reveal, (2) the real-time pipeline sync, (3) the live interview simulator.

## 13.1  Opening Hook (30 seconds)

Open with a single statistic: '80% of job applications are never seen by a human. Both candidates and recruiters have learned to ghost each other. We did not build a better job board. We built the thing job boards were always supposed to be — a transparent network where both sides of every application can finally see each other.'

## 13.2  Demo Sequence (3 minutes)

- Recruiter posts a job — show the AI parsing the JD into a structured entity in real time. Point out: 'Not free text. A machine-readable object.'

- Candidate uploads resume — Groq Llama 3.1 8B parses it into a structured profile in real time. Point out the skill tags, proficiency inference.

- Candidate searches for 'backend engineer' — show semantic results appearing that do not contain those exact words. Point out: 'This is not keyword matching.'

- Candidate applies — match score breakdown appears immediately. Per-skill checklist. Percentile rank. 'You are in the top 18% for this role.' No black hole.

- Switch to recruiter screen — open the applicant graph. Pause here. Let the visual breathe. Nodes are flying in, sized by match. Ask: 'Can you tell who the best candidates are just by looking?' The answer is yes.

- Click the largest node — CandidateInspector slides in. Radar chart. Skill checklist. 'Move to Shortlisted.' Click.

- Switch back to candidate screen — the pipeline tracker updates live. Real-time. 'The black hole is gone.'

- If time: open Interview Simulator. Let a judge volunteer. Groq Llama 3.3 70B asks a role-specific question live. Show the answer evaluation. Show the feedback report.

## 13.3  Closing Statement

'Every feature you just saw maps directly to a PS3 deliverable. The Opportunity Registry. The Application Graph Engine. The Adaptive Search Layer. The Application Visibility Module. Plus all three brownie points. Built in 24 hours on a completely free stack — MongoDB Atlas, Groq, NVIDIA NIM, Vercel, Pusher, AWS S3. No black holes. No keyword matching. No spreadsheets. Just a transparent graph where talent finds opportunity — and opportunity finds talent.'